# Business Entity Resolution

## Optimized Implementation Plan

This plan operationalizes the two-stage entity resolution pipeline (candidate generation → pairwise matching → precision-focused thresholding) from the supplied problem statement, with optimizations for recall, precision, runtime, and reproducibility. All dataset-dependent numbers (candidate counts, thresholds, runtimes) remain experimental until measured.

# 1. Objectives & Success Criteria

- Maximize macro-averaged entity-level F0.5 on held-out validation, with precision prioritized over recall at the final matching stage.

- Sustain ≥99% candidate recall at the blocking stage, subject to measured compute cost, so the matching model is never asked to recover a pair it never saw.

- Generalize across countries, including unseen ones (e.g. France) at test time, via a global fallback rather than per-country overfitting.

- Produce two exact, validator-passing TSV files and a fully reproducible, MIT/Apache-2.0-licensed, ≤8B-parameter submission with no external lookups or internet augmentation.

# 2. Quick Baseline Check (do this first, before the full pipeline)

Before investing in the full 8-stage pipeline, run a fast, minimal-scope check to see whether the problem is even tractable with simple features, and which model family is worth building on. Target: under a couple of hours, not a full day.

- Candidates: skip the full blocking suite for now — use only exact normalized-name match + top-k name character n-gram (TF-IDF cosine) matches. This is enough to get a first read on signal.

- Features: keep it to 2-3 — name similarity, address similarity, maybe a country-agreement flag.

- Split: still use an entity-level train/validation split (no leakage) — skipping this step would make the comparison meaningless.

- Compare exactly 2 models on the same candidates/features/split:

  - Logistic Regression — fast, interpretable, tells you if the features carry real signal

  - LightGBM / XGBoost — tells you how much a stronger model adds on top

- Score both with the official macro F0.5 (precision-weighted). F1 can be logged alongside for intuition, but F0.5 is what decides anything, since the competition rewards precision over recall.

Decision gate: whichever model wins on F0.5 becomes the baseline to beat. Only after this checkpoint should the full normalization suite, complete candidate-generation methods (Section 4.4), full feature table (Section 4.5), and threshold tuning (Section 4.6) be built out — building all of that before knowing if the signal is there risks wasted effort.

# 3. Architecture at a Glance

Source 1 (queries)  →  [Preprocessing]  →  [Candidate Generation: name/address/token blocking, unioned across methods]  →  [Feature Engineering]  →  [Pairwise Classifier]  →  [Per-entity Thresholding & Multi-match Assembly]  →  matching_results.tsv

Every Source 1 record independently retrieves candidates from Source 2 and Source 3; the two candidate sets are deduplicated but never merged into a single ID space, since a match can exist in either, both, or neither source.

# 4. Optimized Day-by-Day Schedule

The original 7-day estimate is restructured so that independent workstreams overlap once the data audit is complete, and a buffer is reserved before packaging. The Quick Baseline Check (Section 2) runs on Day 1, in parallel with the data audit, so the go/no-go signal on feature usefulness arrives before Day 3's full candidate generation build-out.

| Day | Primary Track | Parallel Track | Exit Criteria |
| --- | --- | --- | --- |
| 1 | Data load, audit, schema checks | Quick baseline check (Section 2): logistic regression vs. gradient-boosted model on minimal features | Data-quality report; baseline F0.5 recorded for both models |
| 2 | Entity-level CV splits; leakage checks | Conservative normalization module + unit tests | No entity split across folds; normalization examples reviewed |
| 3 | Candidate generation (all methods) + recall measurement | Baseline interpretable matcher (e.g. logistic regression on 2-3 features) | ≥99% candidate recall on validation; baseline F0.5 recorded |
| 4 | Feature engineering (full table) | Hard-negative mining strategy | Feature matrix built for train/validation candidates |
| 5 | Train gradient-boosted model; error analysis | Country-holdout stress tests (US→India, India→US) | Model beats baseline on out-of-fold macro F0.5 |
| 6 | Threshold tuning (global + fallback policy) | Submission export + validator dry-runs | Frozen threshold policy; validator PASS on validation split |
| 7 | Packaging, environment pin, clean-room reproduction | Documentation_template.md completed | Submission ZIP builds and reproduces from a clean clone |

Buffer: if dataset size or compute forces re-scoping (e.g. candidate generation too slow), absorb slippage from Day 5's error-analysis time before touching Day 6-7, since threshold freezing and packaging are hard gates for submission validity.

# 5. Stage-by-Stage Plan

## 4.1 Data Loading & Audit

- Read all files as TSV with dtype forced to string for every ID column; never let pandas infer numeric IDs (leading zeros, mixed formats are common in entity IDs).

- Parse empty match-list cells explicitly to an empty set/list, not NaN, so downstream code has one representation of "no match".

- Audit report: null-rate per field, duplicate-ID counts, match-count histogram per Source 1 entity, and a country-value frequency table treating country as an open set (log unseen labels, do not coerce or drop them).

- Parse ground truth into per-entity sets of (source, id) pairs to avoid Source 2/Source 3 ID collisions.

- Persist both raw and normalized text columns side by side; normalization must never overwrite the original.

Deliverable: a validated, cached data-loader module plus a Markdown/HTML data-quality report.

## 4.2 Evaluation Framework (built before any modeling)

Entity-level metric: for each Source 1 entity, F0.5 = 1.25·TP / (1.25·TP + 0.25·FN + FP), macro-averaged across all entities.

- Special cases: both prediction and truth empty → score 1; exactly one empty → score 0. Implement and unit-test these two edge cases explicitly.

- Splitting: group by Source 1 entity (its full labeled match set travels together); never split individual candidate pairs across folds, which would leak label information.

- Stress tests: construct US→India and India→US holdouts to probe unseen-country generalization. Treat these as directional signal only — they bound but do not measure France performance directly.

- Track macro F0.5, singleton accuracy (correctly predicting "no match"), false-positive rate, and per-country breakdowns on every run, logged to a single experiment table for comparability.

Deliverable: deterministic CV splitter + tested scorer, exercised by a CI-style smoke test before Stage 5 begins.

## 4.3 Conservative Normalization

- Unicode NFKC normalization, case folding, punctuation stripping, whitespace collapsing — applied uniformly, logged with before/after examples for spot-checking.

- Generate a legal-suffix-stripped, token-reordered variant (e.g. "Acme GmbH" → "acme") alongside the original, as a separate matching feature — never as a replacement.

- Keep both accent-preserving and accent-folded strings; accent folding aids recall in candidate generation but is dropped before precision-sensitive exact-match features.

- Address parsing extracts house numbers and postal-code-like tokens with a permissive, format-agnostic regex (digit runs, alphanumeric postal patterns) rather than a single-country parser.

- Missing-value sentinel: represent absent name/address fields with an explicit flag feature so two missing addresses cannot register as an exact match downstream.

Deliverable: a pure, side-effect-free preprocessing module with a fixture file of representative before/after cases (accents, suffixes, missing fields, non-Latin scripts).

## 4.4 Candidate Generation (Blocking)

Take the union, per Source 1 record and per target source (2 and 3 separately), of:

- Exact normalized-name matches (hash-join, O(n)).

- Top-k character n-gram TF-IDF cosine similarity (sklearn TfidfVectorizer with analyzer='char_wb', ngram_range like (2,4); retrieve top-k via sparse matrix multiplication, not a full pairwise loop).

- Top-k address similarity, same TF-IDF/cosine approach on normalized address text.

- Rare-token overlap: inverse-document-frequency-weighted token blocking so common words ("the", "inc", "co") don't explode block sizes.

- Name-token overlap combined with address-number or postal-token agreement, as a distinct higher-precision block.

### Performance optimizations

- Never materialize the full Cartesian product; compute top-k via sparse matrix top-k (e.g. scipy sparse dot product + argpartition) or an approximate nearest-neighbor index for large sources.

- Use country agreement only as a soft signal (a feature, and optionally a widened-k trigger) until a hard filter is validated against recall loss on held-out data — an early hard filter risks silently dropping true cross-listed matches.

- Deduplicate retrieved candidate IDs per (Source 1 entity, target source) before scoring; log candidates-per-entity distribution to catch degenerate blocks (e.g. a common company name matching thousands).

Metrics to report: candidate recall against ground truth, candidates per Source 1 entity (mean/median/p95), total runtime, and reduction ratio versus the naive all-pairs baseline. Target ≥99% validation candidate recall, revisited against measured runtime/memory cost.

Deliverable: candidate generator module + blocking-quality report with the above metrics.

## 4.5 Pairwise Matching Model

Feature groups (all computed from candidate pairs only, never from full Cartesian pairs):

| Feature group | Examples |
| --- | --- |
| Name similarity | Exact-match flag, edit-distance similarity, token overlap, character-n-gram cosine |
| Address similarity | Token overlap, character cosine, house-number agreement |
| Contradictions | Conflicting address numbers, differing country labels |
| Data quality | Missing-field flags, text length, generic/common-name indicators |
| Retrieval context | Candidate rank, retrieval similarity score, number of competing candidates for the same entity |

- Baseline: an interpretable model (logistic regression or shallow tree) on 2-3 strong features, to sanity-check the pipeline and give a comparison floor.

- Main model: gradient-boosted trees (LightGBM/XGBoost — both permissively licensed and trivially under 8B parameters) trained on the full feature set.

- Labeling: generated candidate pairs get positive labels from ground truth, negative otherwise. Do not let ground-truth-only pairs leak into validation candidates — validation must use only what the candidate generator actually retrieved.

- Hard-negative emphasis: oversample or reweight same-name-different-address and near-miss pairs so the model learns the contradiction features rather than relying on name similarity alone; retain a representative sample of easy negatives and singleton (no true match) entities so the model isn't tuned only on hard cases.

- Explicitly exclude entity IDs (and any ID-derived ordinal) as features — they cannot generalize to the test ID space and would only encode memorization.

- Error analysis: after training, inspect false positives grouped by contradiction-feature triggers and false negatives grouped by candidate rank, to target the next iteration.

Deliverable: saved baseline model, saved main model with versioned config/seed, and a written error-analysis note.

## 4.6 Threshold Tuning for Macro F0.5

- Select the acceptance threshold using out-of-fold predictions scored with the official entity-level metric — never a global accuracy/AUC proxy, since the competition metric is asymmetric and entity-averaged.

- Allow empty output sets whenever no candidate clears the threshold; do not force a top-1 assignment, which would violate the problem's many-to-many matching structure.

- Permit multiple accepted matches per entity where several candidates clear the bar.

- Only adopt a stricter threshold for ambiguous/missing-address cases if it is validated to help — inspect false merges specifically involving common names, branch offices, and incomplete addresses before deciding.

- For countries absent or sparse in training (including France at test time), fall back to a single global threshold calibrated on the full validation set rather than a country-specific one with no support.

- Prioritize precision on singletons — an entity truly having no match is the highest-frequency error mode to protect against.

- Do not propagate matches transitively (A~B, B~C ⇒ A~C) unless that assumption is independently validated against ground truth; transitive closure can silently amplify false positives.

Deliverable: a frozen threshold policy document plus a before/after comparison against the baseline model's macro F0.5.

## 4.7 Submission Generation & Validation

Export exactly two files:

| File | Columns | Contents |
| --- | --- | --- |
| matching_results.tsv | source1_entity_id, matched_entity_ids | Final accepted matches (post-threshold), Source 2/3 IDs, possibly empty |
| candidate_pairs.tsv | source1_entity_id, candidate_entity_ids | Exact candidate set sent to the final model, post all filtering |

- Every test Source 1 ID — including France and any other unfamiliar country — appears exactly once in both files.

- Match/candidate lists contain only valid Source 2/3 IDs, with no duplicates.

- Final matches are a strict subset of that entity's candidate list.

- Use deterministic ordering (e.g. sort IDs) so re-runs are diff-stable.

- Run the supplied utils/validate_submission.py and record a PASS before considering the stage done.

Deliverable: two validated TSV files plus the recorded validator run log.

## 4.8 Packaging for Reproduction

Repository layout:

code/business_entity_resolution/

├── src/

│   ├── loading/          # TSV I/O, schema checks, ground-truth parsing

│   ├── normalization/    # unicode/case/suffix/address parsing

│   ├── candidates/       # blocking methods, dedup, recall report

│   ├── features/         # pairwise feature builders

│   ├── training/         # baseline + GBT training scripts

│   ├── evaluation/       # F0.5 scorer, CV splitter, stress tests

│   ├── prediction/       # threshold policy, match assembly

│   └── export/           # TSV writers + validator invocation

├── config/               # pinned hyperparameters, seeds

├── artifacts/            # saved models (license/size compliant)

├── Documentation_template.md

└── requirements.txt / environment.yml  (pinned versions)

- Pin every dependency version; record the exact end-to-end command sequence from raw data to final TSVs.

- Fix and record all random seeds (split, negative sampling, model training).

- Confirm the chosen final model is MIT/Apache-2.0 licensed and ≤8B parameters (GBT models trivially satisfy this; flag it explicitly if a neural alternative is ever considered).

- Enforce the competition constraint of no external business lookups, geocoding services, or internet data augmentation anywhere in the pipeline — audit imports/network calls before packaging.

- Do a clean-room test: fresh clone/venv, run the documented commands, confirm identical (or seed-stable) output files and a validator PASS.

Deliverable: the submission ZIP, plus the clean-room reproduction log.

# 6. Cross-Cutting Optimizations

- Vectorize normalization and similarity computations (pandas/numpy/sparse ops) rather than per-row Python loops, given candidate volumes can be large.

- Cache expensive artifacts (TF-IDF matrices, candidate sets) keyed by a content hash of the normalization config, so re-running later stages doesn't repeat Stage 4.

- Log every stage's runtime and memory footprint from Day 1 so Day 3's recall/compute tradeoff decision is based on real numbers, not guesses.

- Keep the baseline model alive through the whole project as a regression guardrail — any pipeline change should be checked against it, not just against the previous best.

# 7. Risk Register

| Risk | Mitigation |
| --- | --- |
| Candidate recall < 99% for rare/foreign-script names | Add rare-token and address-number blocks; widen k before adding a hard country filter |
| Ground-truth leakage into validation candidates | Generate validation candidates the same way as test candidates — never inject ground-truth pairs |
| Overfitting threshold to seen countries | Freeze a global fallback threshold; validate on US↔India holdouts |
| Transitive-match false positives | Disable transitive closure unless independently validated |
| Non-reproducible environment at submission time | Pin all versions; run a clean-room reproduction before packaging |
| Candidate file drifting from what the model actually saw | Generate candidate_pairs.tsv from the same in-memory object passed to the model, not a re-derived query |

# 8. Deliverables Checklist

- Quick baseline check: logistic regression vs. gradient-boosted model on minimal features, scored on F0.5

- Validated data loader + data-quality report

- Entity-grouped CV splits + tested F0.5 scorer (with empty-set edge cases)

- Conservative normalization module + example fixtures

- Candidate generator + blocking-quality report (recall, count, runtime)

- Baseline + gradient-boosted matching models, with error analysis

- Frozen threshold policy + comparison against baseline

- Validated matching_results.tsv and candidate_pairs.tsv (validator PASS)

- Reproducible submission ZIP with pinned deps, seeds, and Documentation_template.md